FLOOD DATA PIPELINE

CHECKLIST

Common Crawl Extraction  ·  Sample-First Approach

How to use this checklist This checklist has two phases. Complete Phase 1 (Pilot) entirely before starting Phase 2. The pilot runs 7 hand-picked events through every stage to validate the pipeline on real data. Only after passing the Go / No-Go gate should you scale to all 150 events. ☐ Tick each box as you complete it. ⛔ Gate boxes are hard stops — do not proceed past them until all criteria are met.

Pilot Events  (run these 7 events and only these in Phase 1)

| ID | Country | What it stress-tests |
| --- | --- | --- |
| #9 | USA — California | English, high CC coverage — sanity-check baseline |
| #3 | Colombia | Spanish, multi-province, 16-day duration |
| #2 | Indonesia | Indonesian, recent date Jan 2026 — crawl lag test |
| #19 | DR Congo | 5 languages incl. 4 Tier 3 — low-coverage language handling |
| #12 | Iran | Persian (RTL script), 23 provinces, 7-day event |
| #34 | Gambia | English but Sub-Saharan Africa — expected low CC coverage |
| #1 | Syria | Arabic, Feb 2026 — hardest crawl lag case |

PHASE 1 Pilot Run Complete all stages below on the 7 pilot events before touching Phase 2

| 0 | Pre-Flight Setup · Do once before any querying |
| --- | --- |

0a  —  Crawl lag check

Confirm that a published CC crawl actually covers each pilot event's time window before building any query specs.

☐  Fetch the CC crawl listing from https://index.commoncrawl.org/collinfo.json and note each crawl's capture date range.

☐  For each of the 7 pilot events, compute window_start (event_start − 5 days) and window_end (event_end + 10 days).

☐  Check whether any crawl's capture range overlaps that window. Log result as: COVERED / PARTIAL / NO_CRAWL.

☐  Events returning NO_CRAWL: exclude from pilot query specs and record why (e.g. crawl lag for Syria #1).

⚠ Expected: Syria (#1, Feb 8) and Indonesia (#2, Jan 28) may return NO_CRAWL. This is fine for the pilot — note it and continue with the remaining events.

0b  —  Freeze windowing rules  (version = v1)

☐  Standard window: event_start − 5 days  →  event_end + 10 days.

☐  Duration = 0 events (#13 Morocco, #26 Bulgaria, #28 Ukraine): treat as 1-day, apply same window. Do not collapse.

☐  Duration > 20 days (#8 Zimbabwe 25d, #43 India 35d): cap window_end at event_end + 3 days to limit over-retrieval.

☐  Store window_rule_version = 'v1' in a config file so every downstream table can reference it.

0c  —  Language priority rules

Define before building any keyword bundles — your CSV has events with up to 5 language codes.

☐  Tier 1 — query in full: arb, cmn, eng, fra, spa, por, ind, zlm, hin, urd, tha, kor, fas.

☐  Tier 2 — include if listed for the event: npi, bul, ukr, kat, khm.

☐  Tier 3 — low CC coverage, use French or English fallback instead: lin, swa, kon, lua, sag, men, tem, mnk, wol, ayu, que, hat.

☐  For each pilot event: record query_language_codes (what you'll query) and query_language_skipped (dropped + reason).

0d  —  Reference dictionaries

☐  location_dictionary: parse the Location column from flood_crawl.csv directly per Flood_ID. Split on commas, normalise spelling. Build this from your CSV — it is not a separate external artifact.

☐  keyword_lexicon: flood-term word lists for each Tier 1/2 language present in the pilot events.

☐  source_domain_list: news + government domains tagged by ISO country code.

☐  collinfo schema: agree on and document column definitions for all output tables before generating any data.

| 1 | Build Event Query Specs · Pilot events only |
| --- | --- |

⚠ Key rule: query_id must be {Flood_ID}_{variant} — never {ISO}_{variant}. Indonesia appears 7× in the dataset; ISO-based IDs would silently merge pointer sets from different events.

Per pilot event

☐  Skip event if Stage 0a returned NO_CRAWL for its window.

☐  Compute time_window_start and time_window_end using v1 rules.

☐  Determine query_language_codes using the Tier rules from Stage 0c.

☐  Parse the Location field into individual place names and look up aliases in location_dictionary.

☐  Build 3–4 keyword query variants:

☐  Variant A  —  broad flood keywords only (per language lexicon).

☐  Variant B  —  location names only.

☐  Variant C  —  flood keywords + location combined  [use as primary].

☐  Variant D  —  impact/emergency terms + location  [optional].

☐  Choose domain filtering: domain-restricted (high precision) as primary; open-web as secondary.

Output  —  event_query_specs table

☐  Columns: query_id, flood_id, crawl_id, query_text, query_language_codes, query_language_skipped, domain_filter, window_start, window_end, window_rule_version, retrieval_strategy, created_at.

☐  Confirm join key is flood_id (integer), not ISO code.

| 2 | Query the Common Crawl Index · Pilot events only |
| --- | --- |

Per query spec row

☐  Call CC Index API with: from/to timestamps matching the event window, domain filter (if restricted), status=200, mime=text/html.

☐  Save all raw index responses to disk immediately — do not discard them.

☐  Parse index rows into cc_index_hits. Capture: url, timestamp, status, mime, filename, offset, length, digest, crawl_id.

Pilot spot-check  —  do this before downloading anything

☐  Tally hit_count per pilot event across all query variants.

☐  If any event returns 0 hits across all variants, investigate before continuing:

☐  Is the time window correct?

☐  Did Stage 0a confirm CC coverage for this event?

☐  Try a broader keyword variant or switch to open-web.

☐  Record hit counts in a summary: flood_id | query_variant | hit_count.

| 3 | Validate & Filter Pointers · Pilot events only |
| --- | --- |

Validation

☐  Add join keys flood_id, query_id, crawl_id to every pointer row.

☐  Drop and log to rejects table any pointer failing: offset < 0, length ≤ 0, filename NULL or malformed.

Pre-download size filter  (saves bandwidth on stubs and redirects)

☐  Flag pointers with length < 500 bytes as TOO_SMALL → move to rejects table with reason.

☐  Flag pointers with length > 5,000,000 bytes as TOO_LARGE → set aside for separate review.

Deduplication  —  within flood_id partitions first

⚠ Important: Dedup within each flood_id before any cross-event dedup. The same URL can be relevant to two different events — cross-event dedup would silently discard valid documents.

☐  Step 1  —  Exact pointer dedup within flood_id: key = (flood_id, crawl_id, filename, offset, length). Keep one, set is_pointer_duplicate = TRUE on others.

☐  Step 2  —  Digest dedup within flood_id: key = (flood_id, crawl_id, digest) where digest is not NULL.

☐  Step 3  —  Cross-event flag: URLs appearing in multiple flood_id partitions → set cross_event_shared = TRUE. Do not drop.

Output  —  validated_pointers table

☐  Columns: pointer_id, flood_id, query_id, crawl_id, url, filename, offset, length, digest, timestamp, retrieval_strategy, retrieval_rank, is_pointer_duplicate, cross_event_shared, size_filter_status, status (VALID / REJECTED), reject_reason.

| 4 | Download WARC Slices · Pilot — 50–100 per event first |
| --- | --- |

📋 Pilot tip: Run a small test batch of 50–100 downloads per event before the full pointer set. Verify byte counts and decompression work correctly on real data before scaling up.

Per valid pointer

☐  Build WARC URL:  https://data.commoncrawl.org/{filename}

☐  Issue HTTP Range GET:  bytes={offset}−{offset+length−1}

☐  Verify bytes_received == length. Flag as PARTIAL if mismatch.

☐  Decompress if response is gzip-encoded.

☐  Parse WARC record headers to confirm record type.

☐  Store raw WARC slice to local cache — avoids re-downloading on pipeline reruns.

☐  Log every attempt in warc_fetch_log regardless of success or failure.

Output  —  warc_fetch_log table

☐  Columns: pointer_id, flood_id, download_success, http_status, bytes_received, bytes_expected, bytes_match, error_type, error_message, retry_count, local_cache_path, fetched_at.

| 5 | Extract HTML → Plaintext · Pilot events only |
| --- | --- |

Per successfully downloaded record

☐  Keep only response records with HTML body. Log and skip non-HTML records (PDF, JSON, etc.).

☐  Decode bytes using encoding from HTTP headers or <meta charset> tag.

☐  Extract: page_title, meta_description (optional), raw_text.

☐  Remove boilerplate: nav, footer, scripts, styles, cookie banners. Preserve paragraph breaks.

☐  Store extraction_success (bool) and extraction_error on failure.

Output  —  extracted_text table

☐  Columns: doc_id (surrogate key, generate here), pointer_id, flood_id, page_title, meta_description, raw_text, extraction_success, extraction_error, encoding_detected.

| 6 | Clean Text + Language Detection · Pilot events only |
| --- | --- |

Text cleaning

☐  Normalise whitespace: collapse repeated spaces and newlines, preserve paragraph separators.

☐  Strip obvious boilerplate remnants: subscribe prompts, cookie consent text, repeated menu links.

☐  Compute: char_count, word_count, non_ascii_ratio.

☐  Set is_usable = FALSE and log to rejects table for documents matching any of:

☐  char_count < 200

☐  raw_text is NULL or empty

☐  non_ascii_ratio > 0.4  (likely encoding failure)

☐  page_title matches error patterns: '404', '403', 'Access Denied', 'Error'

Language detection  (run on clean_text, not raw_text)

☐  Detect language from clean_text. Store language_detected and language_confidence.

☐  Set language_match = TRUE if language_detected is in the event's query_language_codes.

☐  For Tier 3 events where you used fra/eng fallback: accept fra and eng as language_match = TRUE.

| 7 | Content Deduplication · Pilot events only |
| --- | --- |

☐  Compute text_hash = SHA256(clean_text) for all documents where is_usable = TRUE.

☐  Within each flood_id: identify exact duplicates by text_hash. Keep canonical doc (earliest timestamp). Set is_content_duplicate = TRUE on others. Populate duplicate_group_id.

☐  Check duplicate rate per event — if > 70% are duplicates, investigate (may indicate over-narrow domain list causing syndication dominance).

☐  Near-dedup via simhash/minhash: optional at pilot stage. Only add this complexity if pilot shows a high near-duplicate rate.

| ✓ | Pilot Quality Review · Manual inspection before the Gate |
| --- | --- |

📋 Purpose: Manually confirm that the data coming out of the pilot looks correct and useful before scaling to 150 events. Problems found here are cheap to fix; the same problems at full scale are not.

Funnel metrics  —  compute per pilot event

☐  pointer_hit_rate  =  cc_index_hits / queries_run  →  expect > 0 for all pilot events

☐  download_success_rate  =  downloads succeeded / valid_pointers  →  expect > 85%

☐  extraction_success_rate  =  extraction succeeded / downloads  →  expect > 80%

☐  usable_doc_rate  =  is_usable = TRUE / extracted  →  expect > 50%

☐  language_match_rate  =  language_match = TRUE / usable  →  expect > 60%

☐  post_dedup_retention  =  non-duplicate / usable  →  investigate if < 30%

Manual sample review  —  10–20 docs per pilot event

☐  Raw HTML looks like a real news or government page, not an error or redirect.

☐  Extracted clean_text is readable and in the expected language.

☐  Capture timestamp falls within the event's computed time window.

☐  At least some documents mention place names from the event's Location field.

☐  Rejects table is populated with sensible reasons — not suspiciously empty.

Data shape review  —  look at the actual content

☐  Open 5–10 articles end-to-end from different pilot events and read them fully.

☐  Note the content mix: news reports? Government advisories? Syndicated wire copy? Social media embeds?

☐  Note what languages actually appeared vs. what you expected — any surprises?

☐  Note whether the event's specific location names appear naturally in the text.

☐  Write down your observations — use them to tune keywords and filters before Phase 2.

⛔ GO / NO-GO GATE Proceed to Phase 2 only after passing all funnel thresholds AND manual review for at least 5 of 7 pilot events. Fix any failing stage now — issues compound at 150-event scale.

PHASE 2 Full Run Only begin after passing the Phase 1 Go / No-Go gate · All 150 events

📋 Before starting: Update any configs, keyword lexicons, or filter thresholds based on what you learned from the pilot data review. Do not run Phase 2 with unvalidated settings.

| 0* | Pre-Flight Updates Based on Pilot Findings |
| --- | --- |

☐  Re-run crawl lag check (Stage 0a) for all 150 events — crawl availability may have changed since the pilot.

☐  Update keyword_lexicon with any terms that appeared in pilot articles but weren't in your original lexicon.

☐  Update location_dictionary with spellings and aliases discovered in pilot documents.

☐  Revisit Tier language assignments if pilot revealed unexpected language detection results.

☐  Adjust size filter thresholds (Stage 3) based on the byte-length distribution observed in the pilot.

☐  Log all events with NO_CRAWL status — exclude from query specs and keep a record of them.

| 1 | Build Query Specs · All covered events |
| --- | --- |

☐  Repeat Stage 1 steps for all events with COVERED or PARTIAL crawl status.

☐  Confirm query_id = {Flood_ID}_{variant} for every row — no ISO-based IDs.

☐  Pay special attention to repeat-country events: Indonesia ×7, India ×4, Malaysia ×3 — each uses its own flood_id as the join key.

| 2 | Query CC Index · All events |
| --- | --- |

☐  Run in batches by region or crawl_id to keep requests manageable.

☐  After each batch: spot-check hit counts. Zero-hit events should be investigated, not silently skipped.

☐  Save all raw index responses to disk.

| 3 | Validate & Filter Pointers · All events |
| --- | --- |

☐  Apply same validation, size filter, and dedup logic as pilot Stage 3.

☐  Monitor rejects table volume per batch — a sudden spike in TOO_SMALL rejections may signal a query issue.

| 4 | Download WARC Slices · All events |
| --- | --- |

☐  Run downloads in parallel batches. Respect CC rate limits.

☐  Implement retry logic: max 3 retries with exponential backoff for transient failures.

☐  Monitor download_success_rate per batch — if it drops below 80%, pause and investigate.

☐  Maintain local cache of WARC slices throughout the full run.

| 5–7 | Extraction · Cleaning · Deduplication · All events |
| --- | --- |

☐  Apply the same extraction, cleaning, language detection, and dedup steps as pilot Stages 5–7.

☐  Track funnel metrics continuously per batch — do not wait until the end to check rates.

☐  If extraction_success_rate or usable_doc_rate drops significantly below pilot benchmarks, pause and debug before continuing.

| 8 | Assemble main_data · Final output |
| --- | --- |

Assemble the retrieval-ready dataset from all successful, usable, deduplicated documents across all events.

☐  Identifiers & provenance: doc_id, flood_id, query_id, crawl_id, url, domain, timestamp, warc_filename, warc_offset, warc_length, retrieval_strategy.

☐  Content: page_title, clean_text, text_hash, char_count, word_count.

☐  Quality flags: extraction_success, extraction_error, language_detected, language_confidence, language_match, is_usable, is_content_duplicate, duplicate_group_id, cross_event_shared.

☐  Reproducibility: window_rule_version.

☐  Store as Parquet partitioned by flood_id.

☐  Keep all companion tables alongside main_data: event_query_specs, validated_pointers, warc_fetch_log, rejects.

Final quality check

☐  Compute funnel metrics across all 150 events. Compare each rate against pilot benchmarks.

☐  Flag any events with usable_doc_count = 0 — investigate or mark as not covered in CC.

☐  Confirm rejects table is fully populated with no silent failures at any stage.

☐  Document final doc counts broken down by event, language, and region.